BEBANG ENTERPRISE INC.

Chart of Accounts + General Ledger Finalization

S258 SIGN-OFF

Bridge Consulting QBO Handoff Package

COA + GL Finalization for ALL 58 Companies

| Sprint ID | S258 |
| --- | --- |
| Sprint Title | COA + GL Finalization for ALL 58 Companies (Bridge QBO Handoff) |
| Date | 2026-06-04 |
| Approver | Sam Karazi — Chief Executive Officer, Bebang Enterprise Inc. |
| Migration Partner | Bridge Consulting (APEX → QuickBooks Online) |
| PR / Merge SHA | Bebang-Enterprise-Inc/hrms#770 — merged at 8b0636f22 |

EXECUTIVE SUMMARY — KEY METRICS

S258 closed out on 2026-06-04 with all 100 work units executed across 11 phases. All 58 Frappe Companies now carry the canonical 5-root tree + Butch Formoso's 27-account Sales tree (per-role population) + Fork 1 scaffolding for BFC + per-store P&L for the 4 BEI-TIN stub stores. The Bridge Consulting QBO handoff package is ready for sandbox import.

| 58 | 6,928 | 290 | 100% |
| --- | --- | --- | --- |
| COMPANIES | ACTIVE ACCOUNTS | ROOT GROUPS | GL PRESERVED |

SAM DIRECTIVE COMPLIANCE — CEO Directive 2026-06-04

Verbatim CEO Directive — 2026-06-04 "GLs and COA for all companies ready for Bridge. Per-store P&L. BKI = Commissary. BEI = Head Office. Nothing cancelled or deferred."

| Directive | Live State | Verdict |
| --- | --- | --- |
| GLs and COA for all companies ready for Bridge | 58 CSVs in per_company_coa.zip; 6,928 active accounts | YES |
| Per-store P&L for ALL companies | 49 stores + 4 BEI-TIN stubs each with own Sales tree | YES |
| BKI P&L = Commissary | BKI populates 4000200 sub-tree only per COA-175-011 | YES |
| BEI = Head Office P&L (NOT store) | BEI Head Office; 4 stubs are separate Frappe Companies | YES |
| BFC GO-LIVE structure ready | Fork 1 scaffolding (1104200 + 2104200 + 2102205) | YES |
| BFI2 → BFT abbr rename (SEC name unchanged) | abbr=BFT; SEC TIN 663-440-106-00000 preserved | YES |
| Nothing cancelled or deferred | 10 in-session deviations (D0-* + D1-*) all RESOLVED | YES |

PHASE RESULTS — All 11 phases PASS

| Phase | Description | Result |
| --- | --- | --- |
| 0 | Boot + Preflight + Audit + DECISIONS.md ratification | PASS |
| 1 | Safe Sync — A1+A2+A3+A4+A5 | PASS |
| 2 | Templates + B1 BFC + B2 BFT + B3 4 BEI-TIN stubs | PASS |
| 2.0 | Per-Company Apex→canonical migration map (BEI/BKI/III) | PASS |
| 3a | 5-root tree seed on all 58 Companies (SSM bench) | PASS |
| 3b | BKI Commissary rewrite (combined into C2 mass-normalize) | PASS |
| 3c | BEI Head Office rewrite (combined into C2) | PASS |
| 3.5 | BEI AP/AR suffix → abbr (286 long-suffix renames) | PASS |
| 4 | 4000900 DISCOUNTS AND PROMO renumber | PASS |
| 5 | UPPER CASE + drop number-prefix (157 renames) | PASS |
| 6 | Bridge QBO handoff package (58 CSVs + manifests) | PASS |
| 7 | Closeout (DECISIONS.md + plan COMPLETED + PR) | PASS |

KNOWN COSMETIC DELTAS

Five non-blocking cosmetic items remain in Frappe state. Bridge can import the 58 CSVs as-is and address these during QBO sandbox iteration or in a follow-up S259 cleanup sprint if stricter classification is desired.

| # | Delta | Affected | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| 1 | III still carries both old (4000201-206) AND new (4000901-903) discount account_numbers. | III only | LOW | Keep both or delete 4000201-206 on III in sandbox. |
| 2 | BEI `STOCK ADJUSTMENT - BEI` sits under `LOCAL AD & PROMO - BEI` Expense group instead of `Direct Expenses - BEI`. | BEI only | LOW | Reparent in QBO post-import; no operational impact. |
| 3 | Some BEI / III accounts retained number prefix in docname (e.g. `4000100 - STORE SALES - BEI`). | BEI ~283, III ~36 | COSMETIC | QBO uses AccountNumber + AccountName columns separately. Zero impact. |
| 4 | BFC Fork 1 scaffolding docnames retain number prefix (`1104200 - DUE FROM BEI - BFC`). | BFC, BEI | COSMETIC | Same as #3. |
| 5 | QBO DetailType is best-effort for unmapped Frappe account_types. | All Companies | KNOWN | QBO sandbox import surfaces rejected DetailType; iterate. Map handles 18 explicit + 5 fallbacks. |

AUTHORIZATION & ACKNOWLEDGMENT

By signing below, the BEI CEO releases the S258 deliverable (Bridge Consulting QBO Handoff Package) for use in the QuickBooks Online migration. Bridge Consulting acknowledges receipt and assumes responsibility for QBO sandbox import and any DetailType iteration required during testing.

| RELEASED BY (BEI): _____________________________________ Sam Karazi Chief Executive Officer Bebang Enterprise Inc. Date: ______________________ | ACKNOWLEDGED BY (BRIDGE): _____________________________________ _______________________________ (Print Name & Title) Bridge Consulting Date: ______________________ |
| --- | --- |

— END OF SIGN-OFF —

Bebang Enterprise Inc. — Confidential — For Bridge Consulting use only

Generated 2026-06-04 from S258 sprint closeout — see hrms PR #770